SECURE DOCUMENT VAULT

# Master Development Plan and Units of Work

Unit-by-unit implementation roadmap, verification discipline and exit gates

| Project code name | Secure Document Vault (SDV) |
| --- | --- |
| Document version | 1.1 |
| Product baseline | Frozen V1 |
| Development status | Unit 0 candidate - runtime verification pending |
| Updated | September 22, 2026 |

Purpose

This document reflects the complete SDV V1 product and development decisions agreed to date and is intended to be used as an authoritative project reference.

# 1. Development Operating Model

Work unit by unit. Groups/phases are milestones, not giant implementation batches.

Each unit begins with exact scope and no-regression boundaries and ends with evidence-based verification before freeze.

Kiro is a credit-conscious reviewer/tester, not the default implementer. Use it when machine access materially improves verification.

Frozen product decisions are not silently changed to simplify code.

# 2. Technology / Repository Baseline

| Area | Baseline |
| --- | --- |
| Repository | Independent SDV source tree; no LexaVault shared modules/dependencies |
| Backend | Java 21, Spring Boot, Maven |
| Database | PostgreSQL + Liquibase |
| Frontend | React + TypeScript + Vite |
| Local storage | Filesystem StorageProvider |
| Crypto/key | SDV-ENC-001 + KeyProtectionProvider direction |
| Local ports | 8180 backend, 5183 frontend, 5433 PostgreSQL |

# 3. Unit Sequence

| Unit | Name | Scope | Exit gate / current status |
| --- | --- | --- | --- |
| 0 | Project Bootstrap and Architecture Skeleton | Independent repository; Java 21/Spring Boot/Maven modules; React/TypeScript/Vite; PostgreSQL/Liquibase; logging/correlation; health; scripts; working agreement. | Current candidate. Build passes; final PostgreSQL/Liquibase/runtime verification pending. |
| 1 | Core Domain and Database Foundation | Tenant, Ingestion Source, Submission, Expected Document, Document, metadata, audit, storage/crypto references and migrations. | Schema/domain foundation passes build and persistence tests. |
| 2 | Security Foundation and Tenant Context | Authentication framework, tenant context, authorization, role/capability foundation, fail-closed boundaries. | Cross-tenant/unauthorized paths denied. |
| 3 | Business Metadata Configuration | Business Admin configurable field definitions, types, required/searchable/identifier flags, normalization and validation. | Configuration drives validation/search definitions. |
| 4 | Ingestion Source Administration | Multiple independently authenticated sources per tenant, source-specific schema and limits. | Sources are isolated and configurable. |
| 5 | Submission Creation and Expected Manifest API | Create submission; source traceability; expected count/manifest; SDV submissionId; idempotent create. | Submission and expected set queryable. |
| 6 | Independent Document Upload and Durable Receipt | One PDF per upload; sourceDocumentId/idempotency; validation; fingerprint; durable receipt ACK. | Safe retry after uncertain ACK. |
| 7 | Key Management Provider and SDV-ENC-001 | Tenant-isolated key hierarchy; per-document keys; Vault-style provider; streaming authenticated encryption. | Ciphertext unreadable outside authorized SDV flow. |
| 8 | Local Filesystem Storage and Multi-Volume Management | StorageProvider; ACTIVE/READ_ONLY/OFFLINE volumes; capacity placement; 90% warning; stop-write; add drives without migration. | New volume added safely; existing content remains readable. |
| 9 | Document Finalization and Availability State | RECEIVED -> PROCESSING -> AVAILABLE; integrity checks; retryable technical failures. | Only validated documents become viewable. |
| 10 | Submission Completion and Incomplete Behavior | Missing/received tracking; incomplete display; 24h attention; clean completed UX. | Counts/missing shown only when incomplete. |
| 11 | Business Record Aggregation and Search Backend | Source-aware configurable metadata search; exact normalized identifier; partial/prefix for appropriate fields. | Authorized search results correct. |
| 12 | Search / Home UI | Dynamic search form from source metadata configuration. | Business user can search configured fields. |
| 13 | Business Record View | Metadata plus associated documents; incomplete warning only when needed. | Completed records remain clean. |
| 14 | Secure PDF Viewer | Authorized stream-decrypt; page navigation/jump/zoom/text search; browser/cache/session protections; no plaintext temp files. | View works without granting download. |
| 15 | Final Role and Permission Enforcement | Freeze and enforce five V1 roles with multi-role composition. | Role matrix verified API + UI. |
| 16 | Permanent Corrective Redaction | Multi-page rectangle marks; mandatory reason; confirmation; true PDF sanitization; atomic encrypted replacement; no prior version. | Removed content unrecoverable from current PDF/audit. |
| 17 | Controlled Download | Separate permission; current approved document only; audited download. | Unauthorized download denied. |
| 18 | Retention and Automatic Deletion | Indefinite default; per-document retention snapshot; system expiry deletion; metadata/audit tombstone remains. | Non-retroactive retention verified. |
| 19 | Audit Model and Audit Views | Append-oriented indefinite audit for ingestion/access/download/redaction/deletion/config/security/technical events. | Audit is complete without removed sensitive content. |
| 20 | Operational Monitoring and Capacity UX | Health, storage/key/database checks, processing failures, incomplete/stuck submissions, capacity banners/admin actions. | 90% warning and technical actions verified. |
| 21 | Authentication Adapters and Enterprise Hardening | OIDC/OAuth2/JWT, SAML/LDAP integration patterns, mTLS/client credentials, credential rotation. | Provider-neutral enterprise authentication verified. |
| 22 | Backup/Restore and HA-Ready Deployment | Recovery-set definition, stateless multi-instance readiness, coordinated database/storage/key restore validation. | Document can be restored with complete recovery set. |
| 23 | Compatibility Contract and Third-Party Producer Validation | Generic OpenAPI/JSON contract; sample non-LexaVault producer; sister-product compatibility without shared code. | Third-party producer completes full lifecycle. |
| 24 | Security, Performance and Resilience Hardening | Large PDF/concurrency/outages/full-drive/retry/auth/dependency security tests. | Safe failure, no plaintext leakage, thresholds verified. |
| 25 | V1 Acceptance and Release Baseline | Full acceptance/regression, documentation sync, limitations, packaging and release checklist. | Every frozen requirement traces to evidence or accepted limitation. |

# 4. Delivery Phases

| Phase | Units | Outcome |
| --- | --- | --- |
| Foundation | 0-4 | Clean app foundation, domain/security context, tenant/source/metadata administration. |
| Secure Ingestion | 5-10 | Resumable submission protocol, durable ACK, crypto/storage, availability and incomplete behavior. |
| Business Experience | 11-15 | Search, Business Record View, secure viewer and role enforcement. |
| Controlled Document Actions | 16-18 | Permanent correction, controlled download and retention deletion. |
| Enterprise / Operational Readiness | 19-23 | Audit, monitoring, enterprise auth, DR/HA and public compatibility contract. |
| Hardening and Release | 24-25 | Security/performance/resilience validation and V1 release acceptance. |

# 5. Kiro Verification Discipline

Do not use Kiro for routine design or implementation thinking.

Batch verification near the end of a meaningful unit.

Ask for commands/evidence/results, not "looks good".

After a fix, rerun only the minimum necessary check unless regression risk requires more.

Use phase-level regression selectively.

# 6. Master Acceptance Themes

Multiple producers can use the same public SDV contract without shared code.

Five-document submission survives network interruption/retry without duplicate documents and displays incomplete diagnostics only while incomplete.

Business User can search/view but cannot download/redact by default.

Document Steward can permanently sanitize and download the current document with safe audit.

Retention changes are non-retroactive; expired protected content is deleted while tombstone/audit remain.

A nearly full local volume raises the 90% warning, a new volume can be added without moving old documents, and future writes use safe capacity.

Raw storage administrator cannot open encrypted PDFs without SDV/key authorization.

Cross-tenant access/key use fails closed.

Backup/restore is only considered successful when metadata, encrypted object, key state and serving are all recoverable.